SEO IMPLEMENTATION

MASTER CHECKLIST

150+ action items across Keyword, Backlink & Technical SEO

| ● HIGH Critical / immediate | ● MEDIUM Important / month 1–3 | ● LOW Ongoing / long-term |
| --- | --- | --- |

# SECTION 1 · KEYWORD STRATEGY

1A — Keyword Research

| ✓ | Task / Action Item | Priority | Owner | Phase |
| --- | --- | --- | --- | --- |
| ☐ | Define 10–20 seed keywords representing core products/services | High | SEO Lead | M1 |
| ☐ | Export Google Search Console performance data (all time range) | High | SEO Lead | M1 |
| ☐ | Run competitor keyword gap analysis in Ahrefs or SEMrush (top 3 competitors) | High | SEO Lead | M1 |
| ☐ | Mine autocomplete and 'People Also Ask' for long-tail variations | Medium | Content | M1 |
| ☐ | Collect keyword language directly from sales calls / customer interviews | Medium | Sales | M1 |
| ☐ | Identify 100+ keyword candidates with volume and difficulty data | High | SEO Lead | M1 |
| ☐ | Filter out keywords with no realistic ranking potential (KD > 80 with DR < 30) | Medium | SEO Lead | M1 |
| ☐ | Build keyword clustering spreadsheet grouping semantically related terms | High | SEO Lead | M1–2 |
| ☐ | Assign primary intent label (Informational / Navigational / Commercial / Transactional) to each cluster | High | SEO Lead | M1–2 |
| ☐ | Score each cluster using Prioritisation Matrix (Volume + Difficulty + Relevance + Position) | Medium | SEO Lead | M2 |
| ☐ | Select top 20 priority keywords for immediate content action | High | SEO Lead | M2 |
| ☐ | Identify seasonal keyword trends and build a publishing calendar around peaks | Low | Content | M3 |

1B — Content Cluster Planning

| ✓ | Task / Action Item | Priority | Owner | Phase |
| --- | --- | --- | --- | --- |
| ☐ | Identify 3–5 core topic areas that map to pillar pages | High | SEO Lead | M1–2 |
| ☐ | Write detailed content brief for each pillar page (5,000+ word target) | High | Content | M2 |
| ☐ | Plan 5–10 cluster articles per pillar page (800–1,500 words each) | High | Content | M2 |
| ☐ | Assign primary and secondary keywords to every planned piece of content | High | Content | M2 |
| ☐ | Create internal linking map: every cluster article links to its pillar page | High | SEO Lead | M2 |
| ☐ | Map each content piece to a stage in the buyer journey (TOFU / MOFU / BOFU) | Medium | Content | M2 |
| ☐ | Establish content production calendar with monthly publishing targets | Medium | Content | M2 |
| ☐ | Set up content review cycle: refresh all content older than 12 months | Low | Content | Q3 |

1C — On-Page Optimisation

| ✓ | Task / Action Item | Priority | Owner | Phase |
| --- | --- | --- | --- | --- |
| ☐ | Optimise title tags: primary keyword in first 60 characters, compelling CTR copy | High | SEO Lead | M1–2 |
| ☐ | Write meta descriptions 130–155 chars with keyword + clear value proposition | High | SEO Lead | M1–2 |
| ☐ | Rewrite URL slugs: short, hyphenated, keyword-rich (no IDs or dates) | High | Dev | M1 |
| ☐ | Ensure one H1 per page, containing primary keyword | High | Content | M1 |
| ☐ | Use H2–H4 tags with secondary/related keywords for featured snippet targeting | Medium | Content | M1–3 |
| ☐ | Add FAQ sections to informational pages to target 'People Also Ask' | Medium | Content | M2–3 |
| ☐ | Match content length to average of top 5 ranking competitors (±20%) | Medium | Content | ongoing |
| ☐ | Add descriptive, keyword-relevant alt text to all images | Medium | Dev | M1 |
| ☐ | Compress all images to WebP; max 100KB for above-the-fold images | High | Dev | M1 |
| ☐ | Implement internal links with varied, descriptive anchor text | Medium | Content | M1–2 |
| ☐ | Add Table of Contents to pillar pages for jump links and UX | Low | Dev | M2 |
| ☐ | Audit and update existing pages with outdated statistics or stale content | Medium | Content | M3+ |

# SECTION 2 · BACKLINK BUILDING

2A — Link Profile Audit

| ✓ | Task / Action Item | Priority | Owner | Phase |
| --- | --- | --- | --- | --- |
| ☐ | Export full backlink profile from Ahrefs and Google Search Console | High | SEO Lead | M1 |
| ☐ | Assess Domain Rating (DR) distribution of referring domains | High | SEO Lead | M1 |
| ☐ | Analyse anchor text profile — flag if exact-match anchors exceed 5% | High | SEO Lead | M1 |
| ☐ | Identify and list toxic/spammy links (link farms, irrelevant directories, PBNs) | High | SEO Lead | M1 |
| ☐ | Create Google Disavow file and submit via Search Console for toxic links | High | SEO Lead | M1 |
| ☐ | Benchmark link profile against top 3 competitors | Medium | SEO Lead | M1 |
| ☐ | Identify competitor backlinks as prospecting targets for your own outreach | Medium | SEO Lead | M1–2 |
| ☐ | Set up Ahrefs/Google Alerts for new and lost backlink notifications | Low | SEO Lead | M1 |

2B — Outreach & Link Acquisition

| ✓ | Task / Action Item | Priority | Owner | Phase |
| --- | --- | --- | --- | --- |
| ☐ | Set up HARO (Help a Reporter Out) account and answer 3+ queries per week | High | SEO Lead | M1 |
| ☐ | Register on Qwoted and Featured.com for expert source opportunities | Medium | SEO Lead | M1 |
| ☐ | Build a prospect list of 50 relevant sites for guest post outreach (DR 30+) | High | SEO Lead | M2 |
| ☐ | Research and personalise all outreach emails; keep pitches under 150 words | High | SEO Lead | M2 |
| ☐ | Send 10 guest post pitches in Month 2; follow up once after 5–7 days | High | SEO Lead | M2 |
| ☐ | Submit site to major industry-specific directories with NAP consistency | Medium | SEO Lead | M1 |
| ☐ | Create profiles on Google Business, LinkedIn, YouTube, and GitHub | High | SEO Lead | M1 |
| ☐ | Run broken link building campaign: find broken links on 20+ authoritative pages | Medium | SEO Lead | M3 |
| ☐ | Identify 5–10 resource pages in your niche and pitch your best asset for inclusion | Medium | SEO Lead | M3 |
| ☐ | Write genuine testimonials for tools/services you use (with website link request) | Low | SEO Lead | M2 |
| ☐ | Identify all unlinked brand mentions via Ahrefs Alerts; request links from site owners | Medium | SEO Lead | M3 |
| ☐ | Approach 5+ industry podcast hosts for guest appearance opportunities | Medium | SEO Lead | M4 |
| ☐ | Plan and execute Digital PR campaign: publish original data study or survey | High | SEO Lead | M5 |
| ☐ | Pitch digital PR asset to 30+ journalists and media outlets in your niche | High | SEO Lead | M5 |
| ☐ | Explore partner / supplier link exchange opportunities with complementary brands | Medium | SEO Lead | M4 |

2C — Linkable Asset Creation

| ✓ | Task / Action Item | Priority | Owner | Phase |
| --- | --- | --- | --- | --- |
| ☐ | Create a comprehensive 'Ultimate Guide' for your #1 keyword cluster | High | Content | M2–3 |
| ☐ | Design an original infographic based on industry statistics (embed + share) | Medium | Design | M3 |
| ☐ | Publish an original industry survey or data report (minimum 200 responses) | High | SEO Lead | M4–5 |
| ☐ | Build a free interactive tool or calculator relevant to your audience | Medium | Dev | M5–6 |
| ☐ | Create a 'best resources' roundup page that naturally attracts editorial links | Low | Content | M4 |
| ☐ | Develop a glossary or terminology guide for your industry | Low | Content | M3 |

2D — Link Monitoring & Maintenance

| ✓ | Task / Action Item | Priority | Owner | Phase |
| --- | --- | --- | --- | --- |
| ☐ | Track new referring domains monthly (target: see 2.4 in Strategy Plan) | High | SEO Lead | ongoing |
| ☐ | Monitor link quality: disavow new toxic links as they appear | Medium | SEO Lead | monthly |
| ☐ | Track lost backlinks and attempt re-acquisition where valuable | Medium | SEO Lead | monthly |
| ☐ | Review anchor text distribution quarterly; correct over-optimisation | Low | SEO Lead | Q2+ |
| ☐ | Log all outreach in CRM with status (sent / replied / linked / rejected) | High | SEO Lead | ongoing |

# SECTION 3 · TECHNICAL SEO

3A — Crawlability & Indexation

| ✓ | Task / Action Item | Priority | Owner | Phase |
| --- | --- | --- | --- | --- |
| ☐ | Run full site crawl using Screaming Frog or Sitebulb; export all issues | High | Dev/SEO | M1 |
| ☐ | Verify robots.txt is not blocking important pages, CSS, or JavaScript files | High | Dev | M1 |
| ☐ | Generate and submit an XML sitemap to Google Search Console | High | Dev | M1 |
| ☐ | Submit XML sitemap to Bing Webmaster Tools | Medium | Dev | M1 |
| ☐ | Set up Google Search Console and verify all site properties (www and non-www) | High | Dev | M1 |
| ☐ | Fix all 404 errors: redirect to relevant pages or fix broken internal links | High | Dev | M1 |
| ☐ | Resolve all redirect chains to a single 301 hop maximum | High | Dev | M1 |
| ☐ | Implement canonical tags on paginated, parameterised, and duplicate pages | High | Dev | M1–2 |
| ☐ | Audit all noindex tags — ensure no valuable content is accidentally excluded | High | SEO Lead | M1 |
| ☐ | Check index coverage report in Search Console weekly for new errors | High | SEO Lead | weekly |
| ☐ | Ensure all important pages are linked internally and discoverable within 3 clicks | Medium | Dev/SEO | M2 |
| ☐ | Remove or consolidate thin/duplicate pages to preserve crawl budget | Medium | Dev/SEO | M2 |

3B — Core Web Vitals & Page Speed

| ✓ | Task / Action Item | Priority | Owner | Phase |
| --- | --- | --- | --- | --- |
| ☐ | Run Core Web Vitals assessment in Google Search Console (CrUX field data) | High | Dev | M1 |
| ☐ | Run PageSpeed Insights on top 20 pages; document all failing issues | High | Dev | M1 |
| ☐ | Convert all images to WebP format with appropriate compression | High | Dev | M1 |
| ☐ | Implement lazy loading for all below-the-fold images | High | Dev | M1 |
| ☐ | Serve images and static assets via a Content Delivery Network (CDN) | High | Dev | M1 |
| ☐ | Add explicit width and height attributes to all images to prevent CLS | High | Dev | M1 |
| ☐ | Defer or async load all non-critical JavaScript | High | Dev | M1 |
| ☐ | Eliminate render-blocking CSS and JavaScript files | High | Dev | M1–2 |
| ☐ | Enable GZIP or Brotli compression at the server level | High | Dev | M1 |
| ☐ | Enable browser caching headers (max-age 1yr+ for static assets) | Medium | Dev | M1 |
| ☐ | Preload key fonts using <link rel=preload> | Medium | Dev | M1 |
| ☐ | Set font-display: swap to prevent invisible text during load | Medium | Dev | M1 |
| ☐ | Audit all third-party scripts (analytics, chat, ads); remove or defer unused ones | High | Dev | M1–2 |
| ☐ | Achieve LCP < 2.5s on all top 20 pages | High | Dev | M2 |
| ☐ | Achieve INP < 200ms on all interactive pages | High | Dev | M2 |
| ☐ | Achieve CLS < 0.1 on all pages | High | Dev | M1–2 |
| ☐ | Implement HTTP/2 or HTTP/3 on the server | Medium | Dev | M2 |
| ☐ | Re-run CWV assessment monthly until all URLs show 'Good' status | High | Dev | monthly |

3C — HTTPS & Security

| ✓ | Task / Action Item | Priority | Owner | Phase |
| --- | --- | --- | --- | --- |
| ☐ | Ensure SSL certificate is valid and covers all subdomains (wildcard if needed) | High | Dev | M1 |
| ☐ | Force HTTPS redirect for all HTTP traffic (301 redirect) | High | Dev | M1 |
| ☐ | Eliminate all mixed content warnings (HTTP resources on HTTPS pages) | High | Dev | M1 |
| ☐ | Update all internal links from HTTP to HTTPS | High | Dev | M1 |
| ☐ | Add HSTS header to enforce HTTPS at the browser level | Medium | Dev | M2 |

3D — Mobile Optimisation

| ✓ | Task / Action Item | Priority | Owner | Phase |
| --- | --- | --- | --- | --- |
| ☐ | Test all pages in Google's Mobile-Friendly Test tool | High | Dev | M1 |
| ☐ | Ensure viewport meta tag is present on every page | High | Dev | M1 |
| ☐ | Verify mobile version has identical content to desktop (critical for mobile-first index) | High | Dev/SEO | M1 |
| ☐ | Check all tap targets are at least 48x48px and adequately spaced | Medium | Dev | M1 |
| ☐ | Test site on multiple device sizes (360px, 414px, 768px widths) | Medium | Dev | M1 |
| ☐ | Eliminate intrusive pop-ups or interstitials on mobile (Google penalty risk) | High | Dev | M1 |
| ☐ | Ensure fonts are readable (minimum 16px body text) without zooming | Medium | Dev | M1 |

3E — Structured Data & Schema

| ✓ | Task / Action Item | Priority | Owner | Phase |
| --- | --- | --- | --- | --- |
| ☐ | Implement Organization schema on homepage with name, logo, sameAs social profiles | High | Dev | M1 |
| ☐ | Add Article/BlogPosting schema (author, datePublished, dateModified) to all blog posts | High | Dev | M1–2 |
| ☐ | Implement BreadcrumbList schema on all pages with breadcrumb navigation | Medium | Dev | M2 |
| ☐ | Add FAQ schema to all FAQ and informational pages | Medium | Dev | M2 |
| ☐ | Add HowTo schema to all step-by-step how-to content | Medium | Dev | M2 |
| ☐ | Add Product/Offer/AggregateRating schema to all product pages (e-commerce) | High | Dev | M1–2 |
| ☐ | Add LocalBusiness schema with address and hours (for local SEO) | High | Dev | M1 |
| ☐ | Validate all schema using Google Rich Results Test before publishing | High | Dev | ongoing |
| ☐ | Monitor Rich Results in Search Console for schema errors or warnings | Medium | SEO Lead | monthly |

3F — Site Architecture & International SEO

| ✓ | Task / Action Item | Priority | Owner | Phase |
| --- | --- | --- | --- | --- |
| ☐ | Map full site architecture; ensure max 3 click depth from homepage to any page | High | SEO Lead | M1 |
| ☐ | Implement breadcrumb navigation on all non-homepage pages | Medium | Dev | M2 |
| ☐ | Audit internal link anchor text for over-optimisation | Medium | SEO Lead | M2 |
| ☐ | Ensure URL structure is logical, consistent, and human-readable | High | Dev/SEO | M1 |
| ☐ | If multilingual: implement hreflang tags for all language/region variants | High | Dev | M2 |
| ☐ | Use subfolders for international or blog content (/en/, /blog/) not subdomains | Medium | Dev | M1 |
| ☐ | Implement pagination with rel=prev/next or proper canonical handling | Medium | Dev | M2 |

# SECTION 4 · MEASUREMENT & REPORTING

4A — Analytics Setup

| ✓ | Task / Action Item | Priority | Owner | Phase |
| --- | --- | --- | --- | --- |
| ☐ | Install and configure Google Analytics 4 (GA4) on all pages | High | Dev | M1 |
| ☐ | Set up key conversion events in GA4 (form submissions, sign-ups, purchases) | High | Dev | M1 |
| ☐ | Enable enhanced measurement in GA4 (scroll, outbound clicks, site search) | Medium | Dev | M1 |
| ☐ | Connect GA4 to Google Search Console for combined organic data | High | SEO Lead | M1 |
| ☐ | Set up Google Tag Manager for centralised tag management | Medium | Dev | M1 |
| ☐ | Create GA4 custom report: organic traffic by landing page with conversion rate | Medium | SEO Lead | M1 |
| ☐ | Set up rank tracking in Ahrefs or SEMrush for all target keywords | High | SEO Lead | M1 |
| ☐ | Create automated weekly rank tracking report for stakeholders | Medium | SEO Lead | M1 |

4B — Ongoing Monitoring & Review

| ✓ | Task / Action Item | Priority | Owner | Phase |
| --- | --- | --- | --- | --- |
| ☐ | Weekly: review Search Console for new crawl errors, coverage issues, manual actions | High | SEO Lead | weekly |
| ☐ | Weekly: check keyword rank movements for top 20 tracked keywords | High | SEO Lead | weekly |
| ☐ | Weekly: monitor organic sessions trend vs. prior week and prior year | High | SEO Lead | weekly |
| ☐ | Monthly: full KPI review against targets (see strategy plan Section 5) | High | SEO Lead | monthly |
| ☐ | Monthly: run backlink profile check — new links, lost links, toxic links | High | SEO Lead | monthly |
| ☐ | Monthly: content performance audit — identify pages losing traffic for refresh | Medium | Content | monthly |
| ☐ | Monthly: Core Web Vitals report review in Search Console | Medium | Dev | monthly |
| ☐ | Quarterly: full technical SEO re-audit with Screaming Frog | High | Dev/SEO | Q2+ |
| ☐ | Quarterly: keyword portfolio refresh — add new opportunities, retire low-value terms | Medium | SEO Lead | Q2+ |
| ☐ | Quarterly: competitive analysis update — track competitor rankings and link activity | Medium | SEO Lead | Q2+ |
| ☐ | Annually: full SEO strategy review and goal recalibration | High | SEO Lead | Q4 |